LAVEET ENTERPRISES

PROJECT MASTER LIST v1.0 — AUDITED WORKING REGISTER

Phase 3 — Project Intelligence & Master List | Prepared before Photo Audit

Purpose: This is the corrected internal project register to be used as the control document before the photo audit. It separates Project Identity, Field Verification, and Audit Status. It does not replace final management confirmation.

LOCKING RULE: A record is only marked LOCKED when the required identity, scope, value, dates, status, relationships, evidence, and public-use checks are sufficiently verified. Anything still open remains NEEDS VERIFICATION until the missing evidence is resolved. A RED FLAG is a contradiction or issue that must not be carried into the website.

# 1. Status & Colour Legend

| Status | Colour | Meaning |
| --- | --- | --- |
| LOCKED | Green | Good to go. Finalized for this audit stage. |
| NEEDS VERIFICATION | Yellow | Open / ongoing verification. It remains active until the missing evidence is confirmed. |
| RED FLAG | Red | Important contradiction, impossible date, or blocking issue. Do not publish affected information. |
| SCOPE CORRECTED | Blue | The project identity is retained, but the scope was corrected after source review. It still needs final verification. |
| VALUE & DATE RECONCILIATION | Orange | Project exists, but value and/or dates need reconciliation. |
| HISTORICAL STATUS PENDING | Orange | Source presents it as historical Work in Hand; final status is not established. |
| RELATED WORK PACKAGE | Purple | Separate contractual/work record related to another project; do not merge without evidence. |
| CONFIRMED WORK ORDER / STRONG CORE RECORD | Light Green | Source evidence strongly supports the record identity or individual work order; it may still require final verification before locking. |

# 2. Master Project Register

| ID | Project Type | Project / Work Identity | Client / Department | Accepted / Recorded Value | Start | Completion | Source Status | Audit Finding | OVERALL STATUS | Why / What It Means | Source |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| P-01 | Road / Street Improvement | Providing & fixing paving block in Ward No. 01 and Ward No. 04, Chanesar Goth, UC-04, DMC East | UC-04 / DMC East | 299,105 | 2020 | 2020 | Source-listed completed | Confirmed Work Order | NEEDS VERIFICATION | Individual work order supports a distinct work record; exact website-ready dates/status still need final evidence mapping. | Source pp. 6, 8 |
| P-02 | Road / Street Improvement | Providing & fixing paving block in Ward No. 04, Chanesar Goth, UC-04, DMC East | UC-04 / DMC East | 298,885 | 2020 | 2020 | Source-listed completed | Confirmed Work Order | NEEDS VERIFICATION | Separate individual work order; do not merge with other paving records. | Source pp. 6, 9 |
| P-03 | Road / Street Improvement | Providing & fixing paving block at Abbas Street, Ward No. 03, UC-04, District East | UC-04 / DMC East | 299,159 | 2020 | 2020 | Source-listed completed | Confirmed Work Order | NEEDS VERIFICATION | Separate individual work order; source table uses broader repeated description. | Source pp. 6, 10 |
| P-04 | Road / Street Improvement | Improvement of street by paving block from House #Z-187 to Street #04, UC-04, Jamshed Zone, DMC East | UC-04 / DMC East | 299,144 | 2020 | 2020 | Source-listed completed | Confirmed Work Order | NEEDS VERIFICATION | Separate work order with its own location/scope; completion still only source-listed. | Source pp. 6, 11 |
| P-05 | Road / Street Improvement | Improvement of street by paving block from House #Z-303 to Z-133, Union Committee-04, District East | UC-04 / DMC East | 299,229 | 2020 | 2020 | Source-listed completed | Confirmed Work Order | NEEDS VERIFICATION | Value normalized from individual work order; keep separate from P-04 and other paving works. | Source pp. 6, 12 |
| P-06 | Road / Street Improvement | Providing and fixing paving block in different streets of Union Committee-04, District East | UC-04 / DMC East | 299,393 | 2020 | 2020 | Source-listed completed | Confirmed Work Order | NEEDS VERIFICATION | Distinct work order; broad scope requires photo/evidence mapping before website use. | Source pp. 6, 13 |
| P-07 | Road / Street Improvement | Providing and fixing paving block in front of Baba House and adjoining area, Chanesar Goth, UC-04 | UC-04 / DMC East | 299,694 | 2020 | 2020 | Source-listed completed | Confirmed Work Order | NEEDS VERIFICATION | Distinct location-specific work order. | Source pp. 6, 14 |
| P-08 | Road / Street Improvement | Providing and fixing paving block in front of House #101, Chanesar Goth, UC-04, DMC East | UC-04 / DMC East | 299,183 | 2020 | 2020 | Source-listed completed | Confirmed Work Order | NEEDS VERIFICATION | Separate work order despite repeated summary-table wording. | Source pp. 6, 15 |
| P-09 | Road / Street Improvement | Providing and fixing paving block in front of Football Ground entry, Chanesar Goth, UC-04 | UC-04 / DMC East | 299,108 | 2020 | 2020 | Source-listed completed | Confirmed Work Order | NEEDS VERIFICATION | Distinct location-specific work order. | Source pp. 6, 16 |
| P-10 | Road / Street Improvement | Providing and fixing paving block in different streets, Chanesar Goth / UC-04, District East | UC-04 / DMC East | 299,425 | 2020 | 2020 | Source-listed completed | Confirmed Work Order | NEEDS VERIFICATION | Distinct individual work order; exact website presentation should wait for final evidence/photo mapping. | Source pp. 7, 17 |
| P-11 | Residential / Government Building | Construction of Residential Accommodation for Constable & Head Constable in Karachi (616 Nos.) at PHQ Garden Karachi — 20 Flats, G+4 | Karachi Police & Prison | 34,282,812 | 2016 | 2018 | Source-listed completed | Strong Core Record | NEEDS VERIFICATION | Identity, scope and accepted amount are strongly supported; full supporting-document/photo/publication mapping still required. Related to P-19 but separate work record. | Source pp. 7, 18–19 |
| P-12 | Police / Government Building | Construction of Police Station (Category-C) at Pirabad, Karachi — Main Building, Ground Floor, First Floor & Compound Wall | Karachi Police & Prison | 25,244,199 | 2017 | 2015 | Source-listed completed | Date Conflict | RED FLAG | Project identity and accepted amount are supported, but 2017 start / 2015 completion is chronologically impossible. Do not publish the date range until resolved. | Source pp. 7, 20–21 |
| P-13 | Education / School | Repair / Renovation of schools under Education Works: GBPS No. 2, Shah Faisal Jamia Millia and G.B.P.S. Muttaqiya, Shah Faisal Town, Karachi | Education Works / EDU-III | 18,604,861 | 2013 | 2015 | Source-listed completed | Scope Corrected | NEEDS VERIFICATION | The work order covers two school locations; the earlier master record was too narrow. Retain as one work-order record unless further evidence proves separate contracts. | Source pp. 7, 22 |
| P-14 | Education / School | Re-Construction of Dangerous School in Existing Primary School at GBPS Natha Khan, Shah Faisal Town, Karachi | Education Works / EDU-III | 18,398,805 | 2013 | 2015 | Source-listed completed | Strong Core Record | NEEDS VERIFICATION | Identity, scope and value are supported; supporting-document and photo mapping still required before website lock. | Source pp. 7, 23 |
| P-15 | Education / School | Up-gradation of Middle School to High School at GBMS Rehri Bakhtawar Goth, Bin Qasim Town, Karachi — Remaining Work | Education Works / EDU-III | 5,150,000 (source summary; exact accepted amount to reconcile) | 2014 | 2015 | Source-listed completed | Value & Date Reconciliation | NEEDS VERIFICATION | Project identity is supported, but exact accepted value and final date representation require reconciliation with work-order evidence. | Source p. 7; supporting work-order p. 24 |
| P-16 | Education / College | Renovation of Government Degree Boys College Moro | Education & Literacy Department | 2,481,418 | 2016 | 2016 | Source-listed completed | Start-Date Conflict | RED FLAG | Work-order evidence is dated 2015, while the summary table records start 2016. Do not publish a start date until reconciled. | Source p. 7; work order p. 25 |
| P-17 | Hospital / Government Building | Strengthening & Improvement of 50-Bedded Hospital, Azam Basti, Jamshed Town, Karachi — Main Building including all Services | B.D-III | 32,751,000 | 2019 | 2020 | Historical Work-in-Hand | Historical Status Pending | NEEDS VERIFICATION | This is presented in the source as Work in Hand. Historical record must not be described as a current or completed project without confirmation of final status. | Source p. 27 |
| P-18 | Prison / Government Building | Construction of Rooms for Keeping the Spouses with Convicted Prisoners in Sindh at Central Prison, Karachi — 10 Family Rooms including Compound Wall | Police & Prison | 20,444,833 | 2017 | 2020 | Source-listed completed | Strong Core Record | NEEDS VERIFICATION | Identity, scope and accepted amount are strongly supported. Work-order evidence exists; final date/status/photo mapping remains required. | Source p. 27; work order pp. 41–42 |
| P-19 | Police Residential / Civil Work | Construction of Residential Accommodation for Constable & Head Constable in Karachi (616 Nos.) at PHQ Garden Karachi — 20 Flats, G+4 — Miscellaneous Civil Work | Police & Prison | 4,600,652 | 2018 | 2019 | Historical Work-in-Hand / separate work package | Related Work Package | NEEDS VERIFICATION | Separate contractual/work-order record related to P-11; do not merge. Work order is separate and dated 2017; project table records 2018–2019, so date representation needs reconciliation. | Source p. 27; work order pp. 28–29 |

# 3. Red Flags — Must Not Be Published Unresolved

| Project | Red Flag | Problem | Required Action |
| --- | --- | --- | --- |
| P-12 | Date conflict | Source summary records start 2017 and completion 2015. This is chronologically impossible. | Resolve against the strongest dated project/work-order evidence before publication. |
| P-16 | Start-date conflict | Source summary records start 2016, while the work-order evidence is dated 2015. | Reconcile the official start date before publication. |

# 4. Important Corrections Already Applied

P-01–P-10 are retained as ten separate internal work-order records. Their individual work orders have different locations/descriptions/values, so they must not be collapsed into one duplicate record merely because the summary table repeats a broad description.

P-13 scope has been corrected: the source work order covers two school locations. It remains one work-order record unless later evidence proves separate contracts.

P-11 and P-19 are retained separately. They are related PHQ Garden work records, not a single record.

P-12 is a confirmed project identity with a date red flag; it is not an 'unconfirmed project'.

P-17 is treated as historical Work in Hand. We do not convert that source label into 'currently ongoing' or 'completed' without confirmation.

P-05 value is normalized here to the individual work-order amount of Rs. 299,229; this replaces the rounded summary-table figure for internal control.

# 5. Project Identity vs Field Verification vs Audit Status

| Concept | Question it answers | Example | What it does NOT mean |
| --- | --- | --- | --- |
| Project Identity | What distinct project/work record is this? | P-12 = Pirabad Category-C Police Station | It does not mean every field is verified. |
| Field Verification | Which details are supported by evidence? | P-12 value supported; dates conflict. | It does not erase a conflict. |
| Audit Status | What condition is the record in after checking it? | P-12 = RED FLAG | It is not a substitute for the underlying evidence. |

# 6. Current Phase-3 Control Status

| Item | Status | Meaning |
| --- | --- | --- |
| Project IDs P-01 to P-19 | LOGGED | All 19 internal IDs are preserved. |
| Individual work-order distinction for P-01 to P-10 | LOGGED | Completed from individual work-order review. |
| P-13 scope correction | LOGGED | Applied from work-order evidence. |
| P-11 / P-19 relationship | LOGGED | Separate records; relationship recorded. |
| Photo mapping | NOT YET COMPLETE | This is the next task. |
| Supporting-document mapping | NOT YET COMPLETE | Still required for final lock. |
| P-12 date conflict | OPEN RED FLAG | Must be resolved. |
| P-16 start-date conflict | OPEN RED FLAG | Must be resolved. |
| P-17 final status | OPEN — NEEDS VERIFICATION | Historical Work in Hand status requires confirmation. |
| P-15 exact value/date reconciliation | OPEN — NEEDS VERIFICATION | Needs work-order reconciliation. |
| Company establishment year 2008 vs 2009 | OPEN — COMPANY LEVEL | Separate company-level issue; not a project identity issue. |
| PEC validity | OPEN — CURRENT CONFIRMATION | Source certificate shows validity to 30 June 2026; current renewal must be confirmed before public use. |

# 7. Locked vs Needs Verification — Current Rule

At this point, the register is a corrected and audited working master list, but it is NOT globally LOCKED. The word LOCKED is reserved for individual records or fields that have passed the required verification gate. No project has been artificially marked LOCKED simply because it appears in the source.

The status NEEDS VERIFICATION is intentionally persistent: it stays on the record until the missing evidence is checked and the reviewer changes it. It should never be replaced by a guess, and it should not disappear merely because a photo is available.

# 8. Next Step After This Master List

Proceed to the previously prepared Photo Audit & Project Mapping task. The junior assistant should use THIS register as the project reference list. The photo audit must not create new project IDs unless new documentary evidence proves a genuinely separate project/work record.

# 9. Source & Handling Notes

The primary source used for this register is the 52-page scanned company document “Laveet Enterprises PDF.pdf”.

The junior assistant's “Steps Formatting.docx” was used as the prior working extraction, but unresolved items were checked against the source pages available for this audit.

Sensitive personal/tax information in the source is not reproduced in this master list.

Dates and status marked as source-listed are not automatically treated as independently verified facts.

Public website content must be generated only from records that pass the final publication gate.

# 10. Final Control Statement

MASTER LIST STATUS: CORRECTED + AUDITED + LOGGED — NOT GLOBALLY LOCKED

Reason: the project identities and major corrections have been established, but photo mapping, supporting-evidence mapping, and several specific conflicts/verification items remain open. The register is therefore ready to serve as the control document for the photo audit.